Kingdom Clean-Up Testing Plan Version 0.1

Team Tersuca

DSU Game Projects Courses 333/444

Executive Producer Dr. Steven K. Graham

Producer Dr. Mark Spanier

Team Lead Dillon Johnson

Project Manager Rachel Groth

QA Testing Lead Carl Petersen

1. The target platform for Kingdom Clean-Up is the Windows PC.

* Optimal operating system will be Windows 10
* The program will be a 32 or 64-bit exe.
* Minimum recommended CPU is the Intel i3-2370M Processor (3M Cache, 2.40 GHz) or equivalent.
* Minimum recommended General Ram is 4 Gigabytes.
* Minimum recommended GPU Ram 1 Gigabyte, Nvidia EVGA 440 or equivalent.
* Estimated Zipped Download size 10 Megabytes.

1. High risk features and Testing plan for each

* Movement in each scene, plan to test if the player can move in each scene and if there is any clipping
* Combat, plan to test if each enemy can be reasonably defeated, by QA lead and players not affiliated with team Tersuca, Game Night, Computer Game Design Club.
* Slime interactions, plan to test each type of slime to see if it has the intended effects. How much slime can we fix of the screen at once before it crashes)

1. Feature Checklist

* Usable intuitive UI
* Movement
* Combat – Does Combat work as intended?
* Slime interactions – Do Slime interactions work as intended?
* Entertainment Factor -- Is Kingdom Clean-Up entertaining for most people in the target audience?
* Aesthetic integration -- Are the Visual and Auditory assets implemented in a way Appealing to the target audience?

1. Hardware/ Software Checklist

* Base system tests on Fujitsu T725 specs found here --<https://www.cnet.com/products/fujitsu-lifebook-t725-12-5-core-i5-5200u-8-gb-ram-128-gb-ssd-us-xbuyt725004/specs/>

1. Focus testing plan and dates

* 09/04/2018 - First focus test Tuesday,
  + Expected goals
    - Insure movement is working
    - Inspect code for current conventions and readability
* 09/11/2018 - Second focus test Tuesday
  + Expected goals
    - Insure movement is still working
    - Inspect code for current conventions and readability
    - Test basic combat
* 09/18/2018 – Third focus test Tuesday
  + Expected goals
    - Insure movement is still working
    - Inspect code for current conventions and readability
    - Test basic combat
    - Test basic UI

1. Usability testing plans

* Implement tutorial instructions and inure they are intuitive with outward facing testing
* Interpret feedback from novice test-players

CARL NEEDS TO DO THIS: Test Report: • Updated test plan (separate document) • Updates to any testing resources o Updates to automated testing processes o Updates to manual testing process documents • Summary of Issues being tracked o Number/severity of issues open o Number of new issues o Number of issues closed • Details of QA testing performed this sprint (when, where, who, what, how long) o Summary of testing results • Details of Play testing performed this sprint (when, where, who, what, how long) o Summary of testing results